# Daraja (M-Pesa) Production Go-Live Runbook

This runbook takes Finyl-DCP’s Safaricom Daraja integration from sandbox to production. Going live is a config change, not a code change: you flip a single environment variable (DARAJA_ENVIRONMENT) and supply real production credentials, then restart the service.

Golden rule: the default is DARAJA_ENVIRONMENT=sandbox. Production is only ever reached by a deliberate, manual change. Do not flip to production until every step in the pre-go-live checklist below is done.

## 1. How the environment switch works

A single setting drives everything:

| DARAJA_ENVIRONMENT | Daraja base URL used everywhere |
| --- | --- |
| sandbox (default) | https://sandbox.safaricom.co.ke |
| production | https://api.safaricom.co.ke |

The base URL is derived from this single setting in backend/app/core/config.py (Settings.DARAJA_BASE_URL) and backend/app/services/mpesa.py (DarajaCreds.base_url). It is applied to every Daraja call — OAuth token, B2C payment request, STK push, and C2B URL registration. There is no hardcoded sandbox host in any request path.

Every Daraja credential is read from the environment (backend/.env / process env), never hardcoded:

| Setting | Purpose |
| --- | --- |
| DARAJA_ENVIRONMENT | sandbox ¦ production — the go-live switch |
| DARAJA_CONSUMER_KEY | OAuth app consumer key |
| DARAJA_CONSUMER_SECRET | OAuth app consumer secret |
| DARAJA_SHORTCODE | B2C paybill / shortcode (PartyA) |
| DARAJA_INITIATOR_NAME | B2C initiator (API operator) username |
| DARAJA_SECURITY_CREDENTIAL | Initiator password encrypted with Safaricom’s cert |
| DARAJA_PASSKEY | Lipa-na-M-Pesa passkey (STK push only) |
| DARAJA_CALLBACK_BASE_URL | Public host Safaricom posts webhooks back to |
| MPESA_CALLBACK_TOKEN | Unguessable path segment on every callback URL |

### Fail-closed safety guard

When DARAJA_ENVIRONMENT=production, a B2C payout requires the full set of live credentials: DARAJA_CONSUMER_KEY, DARAJA_CONSUMER_SECRET, DARAJA_SHORTCODE, DARAJA_INITIATOR_NAME, DARAJA_SECURITY_CREDENTIAL. If any of these is missing/empty, the app:

- logs a clear error (finyl.mpesa — lists which fields are missing, no secret values), and

- refuses the payout (DarajaNotConfigured → HTTP 422 to the caller).

It will never silently simulate a payout or fall back to the sandbox host on a live request. (In sandbox the behaviour is unchanged: a real sandbox call when credentials are present, a simulated async acknowledgement when they are not.)

On boot the service logs one secret-free line (logger finyl.startup), e.g.:

Daraja environment: sandbox (base_url=https://sandbox.safaricom.co.ke, status=...);
consumer key/secret configured: yes; shortcode configured: yes; initiator configured: yes;
security credential configured: yes; passkey configured: yes

Use it to confirm which environment the service actually came up in.

## 1b. Prove the sandbox link first (recommended)

Before going anywhere near production, confirm Finyl-DCP can actually talk to Safaricom in the sandbox. This needs only the two sandbox OAuth values.

- On https://developer.safaricom.co.ke, open (or create) an app and copy its sandbox Consumer Key and Consumer Secret (the “Lipa Na M-Pesa Sandbox” product). The sandbox shortcode (174379) and test passkey are public and filled in automatically by the diagnostic below.

- Run the self-contained diagnostic harness — it exercises the exact app.services.mpesa code the API uses, without touching the DB:

- cd backend
DARAJA_CONSUMER_KEY=xxxx DARAJA_CONSUMER_SECRET=yyyy \
    python3 scripts/test_daraja_sandbox.py

- It runs five checks and prints a clear PASS/FAIL for each:

| - # | - Check | - Proves |
| --- | --- | --- |
| - 0 | - Credentials present | - Env is wired |
| - 1 | - Reachability | - Network path to sandbox.safaricom.co.ke |
| - 2 | - OAuth token | - Consumer key/secret are valid |
| - 3 | - Token cache reuse | - No redundant token calls per request |
| - 4 | - test_connection() | - The in-app “Test connection” helper works |
| - 5 | - STK push | - A live Lipa-na-M-Pesa prompt is accepted |

- Exit code 0 = all passed. A PASS on check 5 means the borrower’s phone receives the STK prompt; the final result then arrives asynchronously on the CallBackURL, which requires a publicly reachable callback host (DARAJA_CALLBACK_BASE_URL) — see §3.

- Optionally target Safaricom’s documented sandbox test number explicitly:

- TEST_MSISDN=254708374149 DARAJA_CONSUMER_KEY=xxxx \
    DARAJA_CONSUMER_SECRET=yyyy python3 scripts/test_daraja_sandbox.py

Once every check passes, the same code path is proven — going to production is then purely the credential/host swap described below.

## 2. Obtain production credentials (Safaricom Daraja portal)

Do this on https://developer.safaricom.co.ke with the organisation’s Daraja account (the one that owns the production shortcode).

- Create / select a production app and go through Safaricom’s Go Live process. This yields a production Consumer Key and Consumer Secret (distinct from the sandbox pair).

- Production shortcode / B2C paybill. Confirm the organisation’s live B2C shortcode (PartyA for disbursements). For collections you also need the paybill/till used for C2B and STK.

- Initiator (API operator). In the M-Pesa Org Portal, create/identify the initiator username with the Business Payment (B2C) role and its plaintext initiator password.

- Generate the Security Credential. Encrypt the initiator’s plaintext password with Safaricom’s PRODUCTION public certificate (the sandbox cert will not work in production):

  - Download the production certificate from the Daraja portal.

  - Encrypt with RSA (PKCS#1 v1.5) and Base64-encode the result. Safaricom’s portal provides a “Security Credential” generator; or do it locally with the production .cer file. The resulting Base64 string is DARAJA_SECURITY_CREDENTIAL.

- Passkey (DARAJA_PASSKEY) — required only for STK push (collections); obtain the production Lipa-na-M-Pesa passkey for the paybill.

Keep every one of these values out of git — they go only in backend/.env on the server (which is git-ignored) or the platform secret store.

## 3. Whitelist the callback URLs on Daraja

Safaricom must be able to POST asynchronous results back to this app. All callbacks route to the platform host in DARAJA_CALLBACK_BASE_URL and carry the unguessable MPESA_CALLBACK_TOKEN as a path segment. The exact endpoints this app exposes (defined in backend/app/routers/payments.py, prefix /api/v1/payments) are:

| Purpose | Method | Path |
| --- | --- | --- |
| B2C Result URL | POST | /api/v1/payments/mpesa/{MPESA_CALLBACK_TOKEN}/b2c-result |
| B2C Queue Timeout URL | POST | /api/v1/payments/mpesa/{MPESA_CALLBACK_TOKEN}/b2c-timeout |
| STK push Callback URL | POST | /api/v1/payments/mpesa/{MPESA_CALLBACK_TOKEN}/stk-callback |
| C2B Validation/Confirmation | POST | /api/v1/payments/mpesa/{MPESA_CALLBACK_TOKEN}/c2b-callback |

Full public URLs to whitelist (substitute the real host and token):

https://<DARAJA_CALLBACK_BASE_URL>/api/v1/payments/mpesa/<MPESA_CALLBACK_TOKEN>/b2c-result
https://<DARAJA_CALLBACK_BASE_URL>/api/v1/payments/mpesa/<MPESA_CALLBACK_TOKEN>/b2c-timeout
https://<DARAJA_CALLBACK_BASE_URL>/api/v1/payments/mpesa/<MPESA_CALLBACK_TOKEN>/stk-callback
https://<DARAJA_CALLBACK_BASE_URL>/api/v1/payments/mpesa/<MPESA_CALLBACK_TOKEN>/c2b-callback

Notes: - The app builds these automatically (mpesa.callback_url()), so once DARAJA_CALLBACK_BASE_URL and MPESA_CALLBACK_TOKEN are set, the B2C payload and C2B registration already point Safaricom at the right places. - Only C2B is registered on the portal. The Daraja portal “URL Management” screen provisions exactly two URLs — the C2B Validation URL and C2B Confirmation URL — and that is all it should show. Register them there, or via the C2B registerurl call (the app’s register_c2b_urls() does this). - B2C Result/Queue-Timeout URLs are NOT registered anywhere — they are sent inline in every B2C request payload (ResultURL / QueueTimeOutURL). VERIFIED LIVE 2026-09-21: a production B2C payout delivered its result to an inline URL with no portal registration whatsoever. - The STK CallBackURL is likewise sent inline on each STK push — no pre-registration. Both STK and B2C inline URLs must simply be public HTTPS and reachable by Safaricom. - B2C minimum amount is KES 10. A payout below the minimum is accepted at the sync step (ResponseCode 0) but then declined asynchronously on the ResultURL with ResultCode 2 — "Declined due to limit rule: less than the   minimum transaction amount." STK push has no such floor (KES 1 works). Always confirm settlement from the async ResultURL callback, never from the sync acknowledgement alone. - Safaricom sends no auth header on webhooks; the MPESA_CALLBACK_TOKEN path segment is the source-auth control. Pair it with the Safaricom IP allow-list in deploy/finyl-dcp.conf (nginx) for defence-in-depth.

## 4. Set the environment variables

On the server, edit backend/.env (never commit it). Set the production values and flip the switch last:

DARAJA_ENVIRONMENT=production
DARAJA_CONSUMER_KEY=<prod consumer key>
DARAJA_CONSUMER_SECRET=<prod consumer secret>
DARAJA_SHORTCODE=<prod B2C shortcode>
DARAJA_INITIATOR_NAME=<prod initiator username>
DARAJA_SECURITY_CREDENTIAL=<Base64 security credential (prod cert)>
DARAJA_PASSKEY=<prod Lipa-na-M-Pesa passkey>        # STK only
DARAJA_CALLBACK_BASE_URL=https://<your production host>
MPESA_CALLBACK_TOKEN=<long random string, unique per environment>

Per-DCP (per-tenant) credentials configured in the in-app Configuration screen continue to override these platform defaults field-by-field, and their environment value participates in the same base-URL selection.

## 5. Restart the service

sudo systemctl restart finyl-dcp
journalctl -u finyl-dcp -n 50 --no-pager

Confirm the boot log shows:

Daraja environment: production (base_url=https://api.safaricom.co.ke, status=LIVE); ...

and that all configured: yes booleans are yes. If the log still says sandbox, the env var did not load — fix backend/.env and restart before proceeding.

## 6. Controlled first live disbursement test

Perform ONE small, controlled real payout to a phone you control (e.g. KES 10) before enabling normal operations:

- In the app, create/approve a tiny loan (smallest allowed principal) to a borrower phone number you control.

- Trigger the disbursement (B2C). Watch the logs:

- journalctl -u finyl-dcp -f

- Expect the loan to move approved → processing and an async acknowledgement (ConversationID) to be recorded.

- Confirm Safaricom POSTs the b2c-result callback and the loan settles processing → active (or reverts to approved on failure). Check the phone actually received the funds.

- Verify the transaction appears under Payments → Transactions with a real M-Pesa receipt.

If the payout does not settle, check: callback URLs whitelisted & reachable, MPESA_CALLBACK_TOKEN matches the registered URLs, nginx IP allow-list not blocking Safaricom, and the initiator has the Business Payment role.

## 7. Webhook hardening (multi-paybill production pilot)

The callback pipeline is hardened for production with three additive layers. All are on by default in a safe mode; only the IP allowlist needs a deliberate flip at go-live.

### 7.1 Safaricom perimeter IP allowlist

An application-layer allowlist runs only on the /mpesa/{token}/* callbacks (defence-in-depth on top of the nginx allow-list and the secret path token). It resolves the real client IP behind nginx from X-Forwarded-For (first hop) / X-Real-Ip, and decides using SAFARICOM_IP_ENFORCE:

| SAFARICOM_IP_ENFORCE | Behaviour |
| --- | --- |
| off | Skip the check entirely. |
| log (default) | Non-allowlisted IP is processed but logged as a warning. |
| enforce | Non-allowlisted IP is rejected with HTTP 403 before processing. |

The allowed ranges come from SAFARICOM_IP_ALLOWLIST (comma-separated CIDRs; ships with the known Safaricom production ranges). Only the client IP + endpoint label are ever logged — never the payload or any secret.

Go-live action: set SAFARICOM_IP_ENFORCE=enforce in backend/.env once you have confirmed (from a few days of log-mode warnings) that genuine Safaricom callbacks all originate from the configured ranges. Sandbox/testing stays on the default log so nothing is ever dropped there. If Safaricom publishes new ranges, add them to SAFARICOM_IP_ALLOWLIST before flipping to enforce.

### 7.2 Durable ingestion, dead-letter queue & retry

Every callback is now persisted to mpesa_webhook_events (migration 016_webhook_durability.sql) as received before any processing, so no delivery is ever lost. The existing (unchanged) money logic then runs inside a guard:

- success → event marked processed;

- failure / unresolved (exception, or no matching txn/loan/tenant) → the DB work is rolled back and the event marked failed with an exponential-backoff retry scheduled (WEBHOOK_RETRY_BASE_SECONDS, doubling, capped at 1h);

- after WEBHOOK_MAX_ATTEMPTS (default 5) → event escalated to dead with a structured ERROR alert log line (ALERT daraja_webhook_dead_letter …).

Safaricom always receives HTTP 200 (its expected ack) even on an internal failure, so Safaricom does not retry while our durable queue owns the retry. Retries re-run the same idempotent processors the live callbacks use, so a retry can never double-credit a loan.

Two background workers run inside the existing in-process scheduler (SCHEDULER_ENABLED=true):

- webhook_retry (every 2 min) — reprocesses due failed events.

- webhook_purge (every 60 min) — NULLs raw_payload of processed events older than WEBHOOK_RAW_RETENTION_HOURS (default 168h = 7 days), keeping only non-PII metadata for audit (ODPC data-minimisation). Failed/dead events retain their body until resolved.

Monitoring the DLQ: GET /api/v1/admin/webhook-health (super_admin) returns event counts by status (received/processed/failed/dead) plus the most recent dead-lettered events (metadata only, no payload). Alert when dead > 0.

### 7.3 Robust multi-paybill tenant resolution

Callbacks are attributed to the owning tenant by the stored transaction (B2C / STK) or by BusinessShortCode → tenant (C2B/B2C) via each tenant’s TenantIntegrationConfig (integration='daraja', config.shortcode). A shortcode claimed by two tenants is treated as ambiguous → unresolved (never guessed). An unroutable callback is recorded with tenant_id = NULL + status failed and alerted — never silently dropped or misrouted.

## 8. Pre-go-live checklist

- ☐ Production Daraja app created; production consumer key & secret in hand.

- ☐ Production B2C shortcode confirmed.

- ☐ Initiator username created with Business Payment (B2C) role.

- ☐ DARAJA_SECURITY_CREDENTIAL generated with the production certificate (not sandbox).

- ☐ Production STK passkey obtained (if collections/STK is used).

- ☐ DARAJA_CALLBACK_BASE_URL points at the real public HTTPS host.

- ☐ MPESA_CALLBACK_TOKEN set to a fresh long random value (unique to prod).

- ☐ All four callback URLs whitelisted/registered on Daraja (see §3).

- ☐ nginx Safaricom IP allow-list reviewed (deploy/finyl-dcp.conf).

- ☐ SAFARICOM_IP_ALLOWLIST reviewed against current Safaricom ranges, then SAFARICOM_IP_ENFORCE=enforce flipped (after a few days in log mode show all genuine callbacks are in-range). See §7.1.

- ☐ Migration 016_webhook_durability.sql applied (creates mpesa_webhook_events); SCHEDULER_ENABLED=true so retry/purge workers run.

- ☐ Each pilot tenant’s paybill saved in TenantIntegrationConfig (integration='daraja', config.shortcode) for multi-paybill routing (§7.3).

- ☐ DLQ monitoring wired: alert on GET /api/v1/admin/webhook-health dead > 0.

- ☐ backend/.env updated; .env is NOT committed to git.

- ☐ DARAJA_ENVIRONMENT=production flipped last, after all creds are set.

- ☐ Service restarted; boot log shows environment: production + all configured: yes.

- ☐ Controlled KES-10 live disbursement completed and settled successfully.

- ☐ Rollback understood: set DARAJA_ENVIRONMENT=sandbox and restart to instantly and safely revert to sandbox.

## 9. Rollback

To revert to sandbox at any time (no code change):

# in backend/.env
DARAJA_ENVIRONMENT=sandbox

sudo systemctl restart finyl-dcp

Confirm the boot log reports environment: sandbox. Because production fails closed, an incomplete production config never results in a live payout — the worst case is a refused disbursement (HTTP 422), never a misdirected one.